MAXHUB PVT LTD

# Service blueprint - prediction models as a sellable service

Capstone 4 deliverable 6 - the offer, the delivery process and the price

Client: Mhondoro Manufacturing (Pvt) Ltd    |    Period: 1 January 2024 to 30 September 2025    |    Issued: 08 October 2025    |    Reference: MX-2025-SB01    |    Classification: Confidential

## 1. The offer, in the client's language

"We will tell you which three clients to call this quarter, and show you the $3,092,421 of fees that protects." That is the product. The logistic regression is how we make it, not what we sell.

## 2. Pricing

| Component | Basis | Low | High |
| --- | --- | --- | --- |
| Discovery and data review | Fixed | $1,500 | $1,500 |
| Model build - one use case (churn, default, forecast or anomaly) | Fixed | $6,000 | $12,000 |
| Power BI deployment of the scored output | Fixed | $3,000 | $6,000 |
| Governance pack and staff briefing | Fixed | $1,500 | $1,500 |
| Monitoring and retraining retainer | Per month | $800 | $2,000 |
| Typical first engagement (churn model, deployed, governed) | Fixed | $12,000 | $21,000 |

Benchmarked to the Service Catalogue: prediction models are priced at $6,000-$30,000 per model with $800-$2,000 per month for monitoring and retraining. This sits at the lower end because the use case is narrow and the data is small; it would price higher for a debtor default model on a large receivables ledger.

## 3. Delivery process

| Week | Activity | Client must provide | Deliverable |
| --- | --- | --- | --- |
| 1 | Discovery and data review; agree the label and the use case | Client list with renewals for five years | Data review note |
| 2-3 | Baseline model, feature work, honest out-of-sample testing | Access to the CRM and billing data | Model with metrics against the baseline |
| 3 | Deploy the scored output into the client's reporting | A Power BI workspace and a data gateway | Risk board and driver explainer pages |
| 4 | Governance pack, staff briefing, handover | An owner for the model | Governance pack and model card |
| Ongoing | Quarterly review; annual retrain; drift monitoring | Updated renewal outcomes each quarter | Quarterly review note |

## 4. The three client questions, answered

| How long? | Three to five weeks from data access to a governed model in production. |
| --- | --- |
| How much? | $12,000 to $21,000 for the first model including deployment and governance, then $800 to $2,000 a month for monitoring and retraining. Fixed fee once the use case is agreed. |
| How do I know it is right? | We publish the baseline first and beat it in the open (68.9% against a 51.1% baseline). We test out-of-time, not just out-of-sample. Every model ships with a model card, a governance pack and a human review of every AI-generated number. |

## 5. What the client must provide

At least three years of client or customer history with a clear outcome label.

A named owner for the model who attends the quarterly review.

Read-only access to the systems that hold the features.

A decision process: what happens when the model flags a client.

## 6. The pitch principle

Sell the decision, not the algorithm. "We will tell you which three clients to call this quarter" beats "we build a logistic regression" every time - and it is also true, because the lift analysis shows that the highest-scoring clients really do leave.

Prepared by: T. Makuvaza, Engagement Manager    |    Date: 08 October 2025

Reviewed by (independent QC): Independent QC partner (Maxhub)    |    Date: 08 October 2025

This report is confidential and prepared solely for the addressee for the purpose set out in section 1. It may not be relied upon by any other party without Maxhub's written consent. All data analysed is simulated engagement data generated for training purposes.